|  |  |
| --- | --- |
| Project Status Report |  |

# Project Name: Science & Technology Search Engine

January 23, 2017 Team Members: Liyi Li, Yunyan Wu, Jie He, Jinjin Xiao, Yi Luo

|  |  |
| --- | --- |
| The project during the week of 1/19/2017 – 1/23/2017, is due to the following: | 1, Make the division of work to collect certain domains from WET files  2, Define the scope of science and technology  3, Get domain sample lists  4, Brief presentations on papers have been studied  5, Discuss for methodology |
| Issues: | 1, The scope of science and technology is hard to narrow  2, The source of domain lists should be more clear  3, Can’t have API access to public journals websites |
| Milestones accomplished the week of 1/19/2017 - 1/23/2017: | 1, Successfully assigned the collect work  2, Successfully got the domain sample lists from national governments, online education resource, UN departments |
| Milestones planned this week, but not achieved with variance: | 1, The definition of scope still need to narrow  2, The data from online education resources didn’t get |
| Milestones planned for next week: | 1, Collect all domain URLs using python  2, Get plain text from WET files |
| Areas/questions for discussion: | What’s the scope of science and technology |
| Last week’s issues forwarded to this week: |  |