|  |  |
| --- | --- |
| Project Status Report |  |

# Project Name: Science & Technology Search Engine

December 16, 2016 Team Members: Liyi Li, Yunyan Wu, Jie He, Jinjin Xiao, Yi Luo

|  |  |
| --- | --- |
| The project, during the week of 11/23/2016 – 12/16/2016, is due to the following: | 1, Set up group  2, Clarify project objectives and motivations |
| Issues: | 1, Select and form a group of 5  2, Develop project management activity  3, Ptoject objective clarification |
| Milestones accomplished the week of 11/23/2016 - 12/16/2016: | 1, Understood objectives of project: build a searchable collection of science and technology knowledge useful to implement the Sustainable Development Goals, by using text analysis on Common Crawl text file, and building a SE server.  2, Explored background information for Search Engine: methodology |
| Milestones planned this week, but not achieved with variance: | 1, Explore open source search engine samples  2, Explore cloud service platforms |
| Milestones planned for next week: | 1, Develop methodology for project  2, Research paper and industry whitepaper exploration |
| Areas/questions for discussion: | what is the scope of this search engine?  what is the data source?  what is the possible data storage platform?  what is the possible output? |
| Last week’s issues forwarded to this week: | This is the first week of project. |