|  |  |
| --- | --- |
| Project Status Report |  |

# Project Name: Science & Technology Search Engine

December 23, 2016 Team Members: Liyi Li, Yunyan Wu, Jie He, Jinjin Xiao, Yi Luo

|  |  |
| --- | --- |
| The project, during the week of 12/19/2016 – 12/23/2016, is due to the following: | 1, Meet with UN officer  2, Overview the project proposal  3, Introduce steps of project |
| Issues: | 1, Learned that the search engineer provides global users a way to search reliable documents and resources  2, Understood that the steps to achieve, including getting URLsl, WET files, importing text data to search engine  3, Tried Common Crawl and Common Search |
| Milestones accomplished the week of 12/19/2016 - 12/23/2016: | 1, Be cleared about the project goals and procedures  2, Assigned members to study project introduction materials  3, Studied on papers about search engineer and text analytics  4, Read source codes in Common Crawl |
| Milestones planned this week, but not achieved with variance: | 1, Search engineer theory study |
| Milestones planned for next week: | 1, Brief presentations on papers have been studied  2. Discussions for methodology to start with project |
| Areas/questions for discussion: | How to get .WET files and .WRAC files  How to build a search engine |
| Last week’s issues forwarded to this week: |  |